EVACACCESS INDIA

Complete Development Blueprint

Web dashboard + Flutter mobile app + Django REST API + PostgreSQL/PostGIS

Professional government interface | Accessibility-aware evacuation decision support

Version 1.0  •  MVP scope, architecture, data model, APIs, build order, testing and demo plan

# 1. Executive summary

EvacAccess India is a proposed decision-support system for emergency responders. It helps responders compare shelter accessibility, evaluate candidate routes against individual assistance requirements and available hazard information, coordinate assistance requests, and identify missing, stale or conflicting data. It does not independently declare a route safe or replace official emergency decisions.

## MVP success definition

A responder can sign in and open a clearly labelled simulated incident.

The dashboard displays sample assistance requests, shelters and map layers.

Shelter records store individual accessibility features, evidence and verification dates.

The route evaluator returns FEASIBLE_WITH_AVAILABLE_DATA, UNSUITABLE or UNVERIFIED with specific reasons.

A responder can review a request, assign a team and update status with an audit record.

Accessible alert formats can be previewed; actual public delivery is not required for the first demo.

A mobile field user can submit a shelter inspection or obstacle report and see its sync status.

Automated tests cover hard barriers, unknown data, stale hazards, role permissions and duplicate submissions.

# 2. Scope: build now vs later

| MVP — implement and test | Roadmap — do not promise as complete |
| --- | --- |
| Web login and role-based access | Production identity integrations for government departments |
| Command Center and incident list | Multi-agency operational deployment |
| GIS map with simulated hazard layers | Live official hazard feeds and guaranteed real-time updates |
| Shelter directory and feature-level accessibility | Verified statewide shelter inventory |
| Needs-based route feasibility checks | Certified navigation for active disaster zones |
| Assistance request and responder assignment workflow | Automated scarce-resource optimization |
| Large-text and audio alert previews | Guaranteed delivery through SMS, push, voice or sign-language services |
| Field mobile app for inspection and reporting | Full offline-first dispatch and conflict-free synchronization |
| Missing/stale data warnings and audit trail | AI voice notes, BHASHINI integration and post-disaster analytics |

# 3. Product roles and permissions

| Role | Can do | Must not do by default |
| --- | --- | --- |
| Administrator | Manage accounts, roles, demo scenarios and configuration | Alter audit history or impersonate responders without an audited process |
| Incident coordinator | View incident dashboard, triage requests, assign teams, review route evidence | Edit system roles unless separately authorized |
| Field responder / volunteer | View assigned tasks, submit inspections and field observations, update permitted task status | View unrelated personal records or approve their own critical findings |
| Reviewer / supervisor | Review disputed data, verify records and approve designated workflow actions | Bypass missing-data and hard-barrier rules |
| Demo viewer | View sanitized simulated data | Create real operational assignments or access personal data |

Enforce permissions on the backend for every read and write. Hiding a button in the frontend is not access control.

# 4. Screen-by-screen specifications

## W01 Login

Email/username, password, show/hide password, sign-in button, help text, environment banner.

Required states: Invalid credentials, locked/disabled account, loading, expired session. No role escalation from a client-side selector.

## W02 Command Center

Open requests, urgent requests, assignments pending acknowledgement, shelters needing verification, recent activity, data freshness banner.

Required states: Empty incident, active incident, delayed data, simulated-data banner, API error with retry.

## W03 Incident List / Detail

Incident ID, scenario, affected area, status, created time, source and freshness of hazard data.

Required states: Draft, active demo, paused, closed. Only authorized roles change incident status.

## W04 GIS Map

Shelter markers, assistance request clusters, known obstructions, hazard polygons, route candidates, legend and layer filters.

Required states: Map unavailable, no tiles, missing layer, stale hazard layer, blocked route. Never show unknown as clear.

## W05 Shelter Directory

Search, filters, capacity status, verification status, accessibility summary and last checked date.

Required states: No results, unknown capacity, stale record, closed shelter, partially verified record.

## W06 Shelter Detail / Inspection

Each feature as Yes/No/Unknown; evidence source; inspector; date; capacity; notes; history; submit inspection.

Required states: Unknown is allowed. Submission becomes pending review where policy requires it. Preserve previous values.

## W07 Assistance Requests

Reference ID, assistance requirement, urgency, incident, approximate location, assignment and status.

Required states: New, triaged, assigned, in progress, evacuated, unable to contact, cancelled. Avoid unnecessary personal fields in list view.

## W08 Route Review

Candidate route, required features, route-segment restrictions, hazard freshness, shelter fit, reasons and reviewer action.

Required states: UNSUITABLE for known hard barrier; UNVERIFIED for missing/stale evidence; no blanket ‘safe’ status.

## W09 Assignments

Team, task, acknowledgement deadline, status transitions, last update, escalation and completion notes.

Required states: Unassigned, assigned, acknowledged, en route, completed, escalated. Prevent invalid transitions.

## W10 Accessible Alert Preview

Approved message, language, large-text preview, audio preview, icons, approval status and delivery status.

Required states: Draft, preview, approved, delivery pending, failed, unknown. Preview must not imply it was sent.

## W11 Field Reports

Report type, note, optional photo, location and timestamp if permitted, AI tag suggestion (later), submit and sync state.

Required states: Draft, queued offline, synced, rejected, conflict. Do not silently overwrite server changes.

## W12 Audit and Verification

Actor, action, object, timestamp, previous/new values where appropriate, reason and review outcome.

Required states: Restricted access; records are append-only at the application level and protected against ordinary edits.

## W13 Admin and Data Quality

User permissions, source configuration, freshness policy, demo reset, validation rules and export permissions.

Required states: Confirm risky actions, log configuration changes, never expose secrets in UI.

# 5. Mobile app specifications

| Screen | Required content |
| --- | --- |
| M01 Sign-in and assigned incident | Role, assigned incident/area, last sync time and online/offline indicator. |
| M02 My Tasks | Assigned inspections, reports and assistance tasks; priority and due/updated time. |
| M03 Shelter Inspection | Accessible checklist with Yes/No/Unknown, evidence, note, timestamp and submit-for-review. |
| M04 Obstacle Report | Blocked road, damaged ramp, entrance inaccessible, capacity issue or other; optional photo and location. |
| M05 Assignment Detail | Task instructions, relevant assistance needs, status update and contact/escalation workflow. |
| M06 Offline Queue | Locally saved drafts, queued submissions, sync status, conflicts, retry and discard with confirmation. |

Offline rule: an offline record is not a server-confirmed update. Show ‘Saved on this device — not synced’ until the server acknowledges it. Do not rely on the mobile app for guaranteed emergency communications.

# 6. Design system

| Token | Value | Use |
| --- | --- | --- |
| Navy | #12304A | Sidebar, header, primary text |
| Teal | #087F8C | Primary actions, selected states |
| Page background | #F4F7FA | Application canvas |
| Surface | #FFFFFF | Cards and forms |
| Critical | #B42318 | Critical warning plus text/icon |
| Needs verification | #9A6700 | Stale/unknown warning plus text/icon |
| Success | #237A57 | Confirmed workflow state, not a safety guarantee |

Use clear labels, plain English, visible focus states and keyboard navigation.

Support screen readers, text resizing, strong contrast and large touch targets.

Do not communicate status through color alone.

Use a desktop left navigation rail and mobile bottom navigation.

Show DEMO DATA / NOT FOR REAL-WORLD EVACUATION prominently in demo mode.

# 7. Technical architecture

| Layer | Recommended technology | Responsibilities |
| --- | --- | --- |
| Web frontend | Next.js + TypeScript + Tailwind CSS | Screens, forms, accessible UI, API client, map presentation |
| Mobile | Flutter | Field tasks, inspections, reports, offline queue |
| Backend | Django + Django REST Framework | Authentication, authorization, validation, workflows and API |
| Database | PostgreSQL + PostGIS | Users, incidents, shelters, geometry, requests, assignments and audit events |
| Map | Leaflet + approved tile/data provider; suitable Flutter map SDK | Display map layers; map data provenance must be visible |
| File storage | Private object storage or controlled local storage in development | Inspection evidence and optional images with access controls |
| Testing | pytest/Django tests; frontend tests; Flutter tests | Rules, APIs, permissions, UI flows and offline queue |
| Deployment | Docker Compose for development; secured hosting for demo | Repeatable environment, migrations, secrets and logs |

Keep all safety-critical matching rules in a tested backend service. AI may draft explanations or classify a voice note, but it must not override a known blocked route, invent shelter features or change a request's priority without a defined and reviewed rule.

# 8. Repository structure

evacaccess-india/
  README.md
  .env.example
  docker-compose.yml
  docs/
    product-requirements.md
    api-contracts.md
    threat-model.md
    demo-script.md
  backend/
    manage.py
    config/
    apps/
      accounts/
      incidents/
      shelters/
      assistance/
      routing/
      assignments/
      alerts/
      field_reports/
      audit/
    tests/
  web/
    app/
      (auth)/
      dashboard/
      incidents/
      map/
      shelters/
      requests/
      routes/
      assignments/
      alerts/
      audit/
      admin/
    components/
    lib/
    tests/
  mobile/
    lib/
      app/
      core/
      features/
        auth/
        tasks/
        shelters/
        reports/
        assignments/
        offline_queue/
    test/
  seed/
    demo_incident.json
    demo_shelters.json
    demo_requests.json

# 9. Database model

| Entity | Important fields |
| --- | --- |
| User | id UUID, username/email, password hash managed by auth, role, organization, is_active, created_at |
| Incident | id UUID, code, title, scenario_type, status, affected_area geometry, hazard_source, hazard_observed_at, created_by, timestamps |
| Shelter | id UUID, name, point geometry, capacity_value nullable, capacity_status, operating_status, source, last_verified_at, review_status |
| ShelterFeature | id UUID, shelter_id, feature_key, value enum YES/NO/UNKNOWN, evidence_note, evidence_ref, verified_by, verified_at |
| AssistanceRequest | id UUID, public_ref, incident_id, assistance_requirements JSON or normalized relations, urgency, approximate_location, status, consent_record, created_at |
| RouteCandidate | id UUID, incident_id, origin_ref, destination_shelter_id, geometry, source, observed_at, review_status |
| RouteSegmentObservation | id UUID, route_id, segment geometry/reference, condition, source, observed_at, valid_until, confidence/quality label |
| RouteEvaluation | id UUID, request_id, route_id, status, reasons JSON, evaluated_at, rule_version, reviewed_by, review_result |
| Assignment | id UUID, request_id, team/user, status, assigned_by, assigned_at, acknowledged_at, completed_at |
| FieldReport | id UUID, author_id, incident_id, report_type, note, location, photo_ref, observed_at, sync/approval status |
| Alert | id UUID, incident_id, message, language, format, status, approved_by, approved_at, delivery_status |
| AuditEvent | id UUID, actor_id, action, entity_type, entity_id, timestamp, reason, sanitized_change_summary |

Use UUIDs for internal identifiers and separate human-readable references such as EA-1001. Store coordinates using a consistent SRID. Avoid putting names, phone numbers, medical details or caregiver contacts in generic JSON blobs without explicit data governance.

# 10. Enumerations and workflow rules

| Object | Suggested states |
| --- | --- |
| Feature value | YES, NO, UNKNOWN |
| Shelter review | UNVERIFIED, PENDING_REVIEW, VERIFIED, STALE, REJECTED |
| Request | NEW, TRIAGED, ASSIGNED, IN_PROGRESS, EVACUATED, UNABLE_TO_CONTACT, CANCELLED |
| Route evaluation | FEASIBLE_WITH_AVAILABLE_DATA, UNSUITABLE, UNVERIFIED |
| Assignment | UNASSIGNED, ASSIGNED, ACKNOWLEDGED, EN_ROUTE, COMPLETED, ESCALATED, CANCELLED |
| Field report | DRAFT, QUEUED, RECEIVED, PENDING_REVIEW, ACCEPTED, REJECTED, CONFLICT |
| Alert | DRAFT, PREVIEWED, APPROVED, SENT, FAILED, DELIVERY_UNKNOWN |

Implement transitions in backend service functions, not arbitrary client updates. For example, only an authorized reviewer may mark a shelter as verified, and a field report should not automatically overwrite an existing verified value.

# 11. Route feasibility service

The evaluator should be deterministic, versioned and explainable. It evaluates route segments and destination features separately.

Load the assistance requirements for a request and the candidate route/shelter.

Check the freshness and provenance of hazard and route observations.

Reject a candidate if a known hard barrier conflicts with a required accessibility need.

Return UNVERIFIED if a critical field is unknown, stale or contradictory.

Only return FEASIBLE_WITH_AVAILABLE_DATA when all configured checks pass; still require human review.

Store the rule version, individual checks, reasons, evaluation time and reviewer decision.

Never use an average shelter score to override a failed mandatory requirement.

{
  "route_id": "ROUTE-DEMO-02",
  "status": "UNVERIFIED",
  "checks": [
    {"requirement": "step_free_access", "result": "PASS", "source": "demo-inspection"},
    {"requirement": "route_flood_status", "result": "UNKNOWN", "source": null}
  ],
  "reasons": ["Current flood status is not verified."],
  "rule_version": "mvp-1.0",
  "human_review_required": true
}

# 12. API contract

| Method + endpoint | Purpose | Key validation |
| --- | --- | --- |
| POST /api/v1/auth/login/ | Authenticate | Rate limit; secure cookie/token policy |
| GET /api/v1/incidents/ | List incidents | Role/organization scope |
| GET /api/v1/incidents/{id}/map/ | Map data | Only authorized layers and records |
| GET /api/v1/shelters/ | Search/filter shelters | Pagination; unknown values preserved |
| GET /api/v1/shelters/{id}/ | Shelter details | Permission and field-level data filtering |
| POST /api/v1/shelters/{id}/inspections/ | Submit inspection | Feature enum, actor, timestamp, evidence policy |
| GET /api/v1/assistance-requests/ | List requests | Minimum necessary fields; role filtering |
| POST /api/v1/assistance-requests/ | Create request | Consent/data minimization, valid incident and location |
| POST /api/v1/routes/evaluate/ | Evaluate candidates | Required fields, current evidence checks, rate limits |
| POST /api/v1/assignments/ | Assign responder | Role, active user/team, valid request state |
| PATCH /api/v1/assignments/{id}/status/ | Progress update | Allowed transition and audit event |
| POST /api/v1/alerts/preview/ | Preview accessible alert | Approved template/language constraints |
| POST /api/v1/alerts/{id}/approve/ | Approve alert | Authorized approver; record approval |
| POST /api/v1/field-reports/ | Submit field report | Idempotency key, sanitized note, attachment limits |
| GET /api/v1/audit-events/ | Read audit history | Supervisor/admin scope; no ordinary edits |

Return consistent errors, for example: {"code":"VALIDATION_ERROR","message":"...","field_errors":{...}}. Use pagination for lists and UTC timestamps in API responses.

# 13. Security, privacy and safety controls

HTTPS in hosted environments; secrets in environment/secret manager, never committed to Git.

Strong password policy, rate limiting and session expiry; use CSRF protections where cookie authentication is used.

Server-side role and object-level authorization for every endpoint.

Minimal personal data; demo uses fictitious people and anonymous request references.

Separate consent state from operational status; support revocation and retention rules for personal profiles.

Restrict photos and uploaded files; validate file type/size and avoid public bucket URLs.

Audit critical changes and approvals; ordinary users cannot modify or delete audit history.

Treat user-entered notes and AI outputs as untrusted data; prevent AI from executing actions or writing directly to verified records.

Display timestamps, source and freshness for hazard observations and shelter facts.

Use a clear demo banner and do not connect the prototype to real emergency dispatch without formal validation and authorization.

# 14. Testing strategy and acceptance criteria

| Test | Expected result |
| --- | --- |
| Known inaccessible entrance conflicts with wheelchair requirement | Candidate is UNSUITABLE with named reason |
| Accessible toilet status unknown | Result is UNVERIFIED if that feature is required |
| Hazard observation stale | Result is UNVERIFIED; no safe claim |
| Route has known blocked segment | Candidate is UNSUITABLE regardless of shelter score |
| Volunteer requests admin endpoint | 403/permission denial and appropriate audit/security log |
| Duplicate field report retried | No duplicate report due to idempotency handling |
| Offline inspection queued | UI says not synced; server is unchanged until sync succeeds |
| Invalid request status transition | Backend rejects it with validation error |
| Alert preview only | Status remains PREVIEWED; not shown as SENT |
| Personal field not required for role | API does not expose it |
| Keyboard/screen-reader test | Main workflows usable without mouse and labels are announced |
| Empty/error API response | UI shows useful empty/error state and safe retry |

## Definition of done

Feature works end-to-end from UI to API and database.

Loading, empty, validation, permission and failure states are implemented.

Backend tests cover permissions and business rules.

Sensitive actions create audit events.

Demo records are clearly synthetic and resettable.

README documents local setup, environment variables, migrations, seed data and test commands.

No roadmap-only feature is presented as working.

# 15. Development order and milestone gates

| Milestone | Build | Gate before moving on |
| --- | --- | --- |
| M0 — Setup | Repository, Python environment, Node, Flutter, PostgreSQL/PostGIS, .env.example, Git | All projects run locally; secrets excluded from version control |
| M1 — Backend foundation | Django apps, models, migrations, admin, auth, roles, seed command | Migrations and permission tests pass |
| M2 — Shelter and incident APIs | Incidents, shelters, features, inspection history, demo seed data | API returns known/unknown values correctly |
| M3 — Web shell and dashboard | Login, navigation, command center, incident selector | Role-specific routes and API error states work |
| M4 — GIS and route rules | Map layers, route candidates, evaluation service and evidence reasons | Hard barriers and stale data tests pass |
| M5 — Request workflow | Assistance list/detail, assignments, status transitions, audit | End-to-end request-to-assignment works |
| M6 — Alerts and field reports | Accessible alert preview, report creation, verification queue | Preview cannot be mistaken for sent; reports are auditable |
| M7 — Flutter field app | Login, tasks, inspection, obstacle report, sync queue | Field record syncs once and displays conflicts safely |
| M8 — Hardening and demo | Accessibility, security, regression tests, docs, resettable scenario and demo recording | Acceptance checklist passed and demo claims are accurate |

For a solo developer, build backend and web workflow first, then add the minimum mobile field workflow. Calendar duration depends on available hours and experience; do not promise a deadline until the environment and current codebase are assessed.

# 16. Local development commands

Exact commands depend on operating system and chosen package versions. A practical initial setup is:

# Backend
python -m venv .venv
# Windows PowerShell:
.venv\Scripts\Activate.ps1
pip install django djangorestframework psycopg[binary] django-filter pytest pytest-django
django-admin startproject config backend
# After configuring settings:
python manage.py makemigrations
python manage.py migrate
python manage.py createsuperuser
python manage.py runserver

# Web (run from repository root)
npx create-next-app@latest web --typescript --tailwind --eslint --app
cd web
npm run dev

# Flutter (after installing Flutter SDK)
flutter create mobile
cd mobile
flutter run

Before implementation, pin compatible package versions, configure PostgreSQL/PostGIS, and create a proper requirements file/package lock. Do not copy real credentials into .env.example.

# 17. Demo scenario and presentation flow

Open a simulated flood incident; clearly show the DEMO DATA banner.

Show three fictional shelters with different accessibility features and verification dates.

Open request EA-1001, which requires wheelchair-accessible transport and step-free access.

Evaluate two route/shelter candidates: one fails a known accessibility requirement; the other has unknown current flood status.

Show UNSUITABLE and UNVERIFIED with reasons, rather than an unsupported safe recommendation.

Have a coordinator review the evidence, assign a fictional responder and update acknowledgement/status.

Submit a field inspection from the mobile app and show the audit history.

Preview an accessible alert in large text and audio; make clear it is a preview unless actual delivery integration exists.

# 18. Roadmap after MVP

| Roadmap feature | Prerequisites and guardrails |
| --- | --- |
| BHASHINI language/voice | Confirm supported languages, service terms, latency, fallback and correct local-language review |
| AI voice-note structuring | Return draft fields with transcript/source, confidence and human review; never auto-verify |
| Caregiver links | Consent, contact verification, revocation, abuse prevention and minimal disclosure |
| Offline-first and SMS | Threat model, local encryption, conflict handling, message protocol and realistic delivery limitations |
| Resource matching | Transparent priority policy, fairness review, human override and audit |
| Crowdsourced photo updates | Image validation, location privacy, duplicate reports, moderation and verification workflow |
| Post-disaster reports | Reliable event history, clear methodology and separation of measured facts from generated summaries |
| Real deployment | Formal partner authorization, accessibility testing, security review, operational procedures and validated data sources |

# 19. Project documentation to maintain

README.md — prerequisites, local setup, run commands, seed/reset and tests.

product-requirements.md — MVP boundaries, roles, workflows and out-of-scope features.

api-contracts.md — request/response examples, errors, permissions and pagination.

data-dictionary.md — every field, allowed values, source and retention policy.

threat-model.md — personal data, role abuse, malicious uploads, stale data and AI failure modes.

test-plan.md — route edge cases, role tests, accessibility checks and offline sync.

demo-script.md — exact scenario, expected outputs and statements that must not be claimed.

# 20. Final build priorities

Priority 1: reliable backend models, role permissions and synthetic seed data. Priority 2: web dashboard with shelter feature-level checks and GIS map. Priority 3: route evaluation with explicit UNSUITABLE/UNVERIFIED outcomes. Priority 4: request assignment, status tracking and audit. Priority 5: accessible alert preview and minimal Flutter field reporting. Priority 6: end-to-end testing, documentation and challenge demonstration.

Do not begin with generative AI, live disaster data or a large collection of mobile screens. Prove the core decision-support workflow first.